SURVEY PLATFORM

# v9.0.0 Architecture & Development Specification

Official foundation plan, build sequence, acceptance criteria, release gates, and post-release roadmap

Working product name: TBD

Current naming candidates include SurveySense, Meridian, Control Point, and other options under review.

Baseline FieldBook Sync v8.1.22 is the final known-good v8 baseline. v9.0.0 begins the transition from a FieldBook-centered application to a modular, project-centered survey platform.

Status: PLANNING / ARCHITECTURE

This document is the development blueprint for v9.0.0 and the first roadmap after release.

# 1. Document Purpose and Control

| Item | Decision / Value |
| --- | --- |
| Document purpose | Define the v9 platform architecture, mandatory engineering rules, phased implementation plan, acceptance criteria, release gates, and post-v9 roadmap. |
| Product name | TBD. Architecture must remain neutral until the permanent brand is selected. |
| v8 baseline | FieldBook Sync v8.1.22 - preserve as the final known-good standalone v8 generation. |
| v9 release type | Major platform foundation release. |
| Primary users during development | CP, Ron, and selected beta testers. |
| Core philosophy | One project, one data model, shared survey engines, multiple modules. |
| Survey-data rule | Original evidence is immutable; derived work is traceable, reviewable, and reproducible. |

Permanent architecture rule Original evidence is immutable. Every transformation, adjustment, interpretation, correction, or AI result is stored as derived data with source lineage, method, parameters, software version, timestamp, and review state.

# 2. Executive Summary

v9.0.0 will establish the bones of the full survey platform rather than attempting to deliver every surveying workflow at once. The release must provide a durable application shell, a shared project database, a common coordinate-system and unit framework, reusable COGO services, provenance and revision infrastructure, common import/export services, project-wide QA/QC, developer/beta/production environments, branding profiles, feature flags, an upgraded feedback system, and migration of the existing FieldBook capability into the platform.

The v9 architecture must allow future modules to be added without copying project data or duplicating survey math. FieldBook, Boundary, Control, COGO, GIS/CAD, Utilities, Topo, QA/QC, and Reports must operate on the same canonical project objects and shared services.

What v9.0.0 is not v9.0.0 is not the release where every planned module is finished. Full least-squares networks, advanced leveling, complete PLSS resolution, surfaces, drone processing, every Texas cadastral source, and every GIS/CAD connector must not delay the platform foundation.

# 3. v9.0.0 Success Definition

Existing supported FieldBook projects migrate without losing source data, review state, profiles, or critical settings.

All modules use the same project identity, source registry, point/control objects, CRS/units framework, revision engine, QA engine, and logging conventions.

Core survey calculations are removed from UI-only code and exposed through testable shared engines.

No import, adjustment, transformation, OCR interpretation, or correction silently overwrites original evidence.

Developer, Beta, and Production environments are visibly distinct and cannot accidentally publish or modify production resources through test configuration.

Branding/client demo profiles are data-driven and do not imply product ownership or require client-specific code branches.

Feedback submissions automatically identify product version, build, environment, module, release channel, and branding profile without automatically uploading survey data.

The v9 updater path is tested from the final v8 baseline and through at least one v9 patch update before broad rollout.

Automated tests, survey golden-result tests, migration tests, and real Windows validation all pass before Stable release.

# 4. Mandatory Engineering Principles

| Principle | Required behavior |
| --- | --- |
| One shared project model | A point, observation, monument, structure, source file, control point, tract, and export has one canonical internal identity. Modules reference shared objects instead of maintaining duplicate copies. |
| Immutable source evidence | Raw collector files, field books, deeds, plats, photos, GNSS reports, original coordinates, and imported observations are preserved. Corrections and adjusted values are new derived records. |
| Math separated from UI | COGO, traverse, leveling, coordinate transformation, deed parsing, surface calculations, and other survey math live in tested services/libraries. UI code only orchestrates and presents results. |
| Reproducible results | Derived results retain inputs, method, parameters, units, CRS/datum/epoch, software version, timestamps, and source revision IDs. |
| CRS and units are first-class | No module may assume WGS84, a State Plane zone, feet, US survey feet, meters, grid, or ground coordinates without explicit metadata. |
| No silent professional decisions | Suspected call errors, rod-height busts, bad closures, OCR errors, datum conflicts, and similar issues are surfaced for review rather than silently corrected. |
| Stable internal IDs | Projects, points, observations, parcels, structures, photos, reports, calculations, exports, and revisions use stable UUID-style identifiers independent of display names. |
| Schema versioning | Every project database stores a schema version and uses tested migrations with backup/recovery behavior. |
| Offline-first core | Core survey computations, project access, COGO, Boundary work, FieldBook review, and report generation should continue without an internet connection where practical. |
| Privacy by default | Bug reporting never automatically uploads coordinates, deeds, field books, photos, or project files. Survey data is attached only with explicit user action. |
| Modular monolith first | Build one well-structured Windows application with clear internal module boundaries. Do not create distributed microservices without a demonstrated need. |
| Formal Definition of Done | A feature is incomplete until tests, validation, logging, error handling, migration impact, units/CRS behavior, documentation, feedback metadata, and release notes are addressed. |

# 5. v9 Module Architecture

| Module | v9.0 scope | Purpose |
| --- | --- | --- |
| Project Home | Full foundation | Project dashboard, metadata, recent activity, warnings, deliverables, project health. |
| Data | Full foundation | Canonical points, observations, sources, attachments, files, shared records, and provenance. |
| Field / FieldBook | Full migration | Existing FieldBook capability moved into the platform as the first mature module. |
| Control | Foundation | Shared control-point model, provenance, future GNSS/adjustment workflows. |
| COGO | Core engine | Shared bearings, azimuths, coordinates, inverses, lines, curves, offsets, areas, and closure services. |
| Boundary | Foundation / Beta | Deed/record workspace seeded from Metes & Bounds Plotter v17; cadastral adapter framework. |
| Topo / Surface | Shell | Future field-to-finish, breaklines, TIN, contours, profiles, cross sections, slope and volumes. |
| Utilities | Foundation | Existing sewer/structure workflow integrated with shared project data. |
| GIS / CAD | Foundation | Common import/export and integration layer for spatial/CAD exchange. |
| QA / QC | Foundation | Project-wide validation, warnings, severity, error codes, tolerance/company profiles. |
| Reports | Foundation | Common report engine, templates, revision IDs, export history, professional review states. |
| Tools | Full shell | Converters, calculators, utilities, and future plugin tools. |
| Developer | Developer only | Feature flags, branding manager, diagnostics, test data, schema tools, experimental modules. |

# 6. Shared Project Data Model

The project database is the center of the platform. Individual modules must not invent their own competing versions of common project records.

| Entity | Minimum responsibility |
| --- | --- |
| Project | Project ID, job/client metadata, environment, schema version, created/modified timestamps. |
| Source | Original file/document/observation source, file hash, original path/name, format, import timestamp, immutable source reference. |
| Point / Control Point | Stable ID, display point number, N/E/Z, CRS reference, units, description/code, source/revision lineage, review state. |
| Observation | Raw or derived observation with method, source, units, timestamps and inclusion/exclusion status. |
| Boundary / Tract / Course | Record source, POC/POB, line/curve constraints, geometry, source text, confidence/review state. |
| Structure / Pipe | Utility structure and pipe entities, field evidence, dip/invert calculations, QA status and provenance. |
| Photo / Attachment | Original file with stable attachment ID, hash, linked entity IDs, metadata and review state. |
| CRS / Transformation | CRS definition, datum/frame, epoch, units, vertical metadata, grid/ground state, transformation parameters. |
| Calculation | Derived result with method ID/version, parameter snapshot, input revision IDs, output IDs, status. |
| Revision | Immutable revision record describing what changed, why, by whom/what process, and predecessor. |
| Report / Export | Deliverable ID, producing revision, output checksum, filename/path, timestamp, module, status. |
| QA Finding | Code, severity, module, affected entity IDs, evidence, status, resolution note. |

# 7. Review States and Provenance

Unreviewed

Reviewed

Approved

Superseded

Derived AI, OCR, adjustment, transformation, or automatic QC output must never be visually indistinguishable from reviewed/approved professional work. Review state is part of the data, not merely a display badge.

# 8. Coordinate Systems, Units, and Geodesy Foundation

Preserve original coordinate values and declared source units.

Support at minimum US survey feet, international feet, and meters in the shared distance framework.

Store CRS/datum/reference frame, epoch where applicable, horizontal units, vertical datum, geoid model, grid/ground status, and transformation history.

Reject or require review for incompatible/unknown CRS metadata rather than guessing.

Provide a shared transformation service used by all modules.

Keep multi-zone project ground systems and distortion visualization as planned post-foundation capabilities built on this framework.

# 9. Shared COGO Core

| Initial service | v9 requirement |
| --- | --- |
| Bearing / azimuth | Quadrant bearing ↔ azimuth conversion with validated DMS handling. |
| Forward coordinate | Start point + direction + distance → endpoint. |
| Inverse | Two points → distance and bearing/azimuth. |
| Units | Explicit conversion between supported units with source-unit preservation. |
| Lines / intersections | Line definition and line-line intersection foundation. |
| Offsets | Parallel/normal offset primitives needed by ROW/easement work. |
| Circular curves | Radius/delta/arc/chord relationships and tangent geometry with validation. |
| Area / perimeter | Polygon area and perimeter using declared coordinate units. |
| Closure | Closing vector and relative precision without modifying source record geometry. |
| Station/offset foundation | Reusable primitives for future alignment and ROW workflows. |

# 10. Boundary / Cadastral Foundation

Metes & Bounds Plotter v17 is a seed for the Boundary module, not the final architecture. Its useful parsing, geometry, multi-tract, closure, and deed-review logic should be extracted into shared services and tested before integration into the v9 UI.

| Initial adapter | v9 / early roadmap intent |
| --- | --- |
| Metes & Bounds | Bearing-distance-curve deed calls, POC/POB, source text, closure vector, multi-tract display. |
| Texas Cadastral | Survey/grantee, abstract, block/section, league/labor, tract calls and parent-survey context. |
| Subdivision / Lot & Block | Subdivision, block, lot, reserve, recorded plat references and future plat extraction. |
| PLSS | Meridian, township, range, section, aliquot and government-lot framework; authoritative geometry integration later. |
| ROW / Easement | Centerline, station-offset, strip and variable-width description framework. |

The professional Boundary workflow must show record misclosure as evidence. It must not append a manufactured closing deed course simply to force a record description closed. Derived adjustment/preview geometry, when available, must be clearly labeled and kept separate from source record calls.

# 11. Environments, Branding, and Feature Flags

| Capability | Developer | Beta / Test | Production |
| --- | --- | --- | --- |
| Experimental modules | Allowed behind flags | Selected flags only | No unfinished features |
| Verbose diagnostics | Full | Elevated | Normal production logging |
| Branding editor | Available | Profiles selectable if permitted | Locked to approved profiles |
| Test endpoints | Allowed | Controlled | Production endpoints only |
| Mock data / schema tools | Available | Normally hidden | Hidden |
| Update channel | Development | Beta | Stable |
| Visual indicator | Required | Required | Normal production identity |

Branding profiles must be configuration, not client-specific code. A demo profile may change logos, colors, splash screen, report headers/footers, terminology, templates, export naming, symbology, and enabled modules while preserving the actual product identity and ownership.

# 12. Feedback / Bug Reporting Upgrade

Product

Version

Build

Environment

Release channel

Module

Branding profile

Operating system

Request type

Priority

Severity

Steps to reproduce

Expected behavior

Actual behavior

Error code / stack trace when available

Local report ID

Submission source

Optional diagnostic package

Optional user-attached survey evidence

The existing Intake → Triage → Backlog workflow is retained. Raw Intake submissions are preserved. Approved development items receive their own stable ID and technical specification without rewriting the original submission.

# 13. Versioning and Release Channels

| Version pattern | Purpose |
| --- | --- |
| 9.0.0 | Platform foundation major release. |
| 9.0.1, 9.0.2, ... | Bug fixes, migration fixes, stabilization and small corrections. |
| 9.1.0, 9.2.0, ... | Meaningful feature/module releases. |
| 10.0.0 | Reserved for another major architecture/product-generation change. |

# 14. v9.0.0 Detailed Build Plan

The following phases are the official build sequence. Tasks may run in parallel only when dependencies are satisfied. Each acceptance criterion is a release gate for its work package, not an optional suggestion.

## Phase 0 - Freeze v8 Baseline

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P0-001 | Archive v8.1.22 baseline | Tag/archive source, installer, updater, release metadata, QA results, and migration test fixtures. | A clean v8.1.22 package can be rebuilt/referenced; installer hash and release metadata are recorded. |
| V9-P0-002 | Create representative v8 migration fixtures | Create copies of real-shaped projects/settings with no sensitive client data. | Fixtures cover typical FieldBook projects, themes/settings, profiles, feedback configuration, and edge cases. |
| V9-P0-003 | Freeze v8 feature additions | No new major v8 features except critical fixes required to protect users. | All noncritical work moves to v9 backlog; v8.1.22 remains migration baseline. |

## Phase 1 - Architecture and Repository Structure

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P1-001 | Define package/module boundaries | Create modules for project, data, COGO, CRS, FieldBook, Boundary, Control, Utilities, GIS/CAD, QA, Reports, environment and branding. | Dependency graph is documented; modules communicate through shared interfaces rather than importing UI internals. |
| V9-P1-002 | Define configuration hierarchy | Separate product defaults, environment config, branding/client profile, project settings, and user preferences. | A setting has a single documented source of truth and override order. |
| V9-P1-003 | Create service interfaces | Define contracts for project store, source registry, revision service, COGO, CRS, import/export, QA, logging and reporting. | Interface tests/mocks can run without launching the desktop UI. |
| V9-P1-004 | Establish coding/test conventions | Document error codes, structured logs, numeric tolerance rules, module naming, versioning and Definition of Done. | CI can enforce tests/linting and developers have a written contribution standard. |

## Phase 2 - Shared Project Model and Database

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P2-001 | Choose and implement project store | Implement local project database/package suitable for offline Windows use and safe transactions. | Create/open/save/reopen passes; transaction failure does not corrupt a known-good project. |
| V9-P2-002 | Implement stable IDs | Assign UUID-style IDs to all canonical entities. | Renaming point numbers/files/display names does not break relationships. |
| V9-P2-003 | Implement source registry | Store original file metadata, hashes, format, CRS metadata, import event, and immutable source reference. | Reimporting identical content is detected and user is warned/asked how to proceed. |
| V9-P2-004 | Implement schema versioning | Store schema version and migration history. | Opening an older supported schema runs a tested migration only after backup; failed migration leaves original recoverable. |
| V9-P2-005 | Implement project backup/recovery | Rotating autosaves/backups and startup recovery detection. | Forced termination during edit can recover recent work without replacing the last known-good backup. |

## Phase 3 - CRS and Unit Foundation

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P3-001 | Canonical unit service | Implement explicit unit objects/conversions and unit validation. | Golden conversion tests pass for US survey feet, international feet, meters, and supported legacy input units. |
| V9-P3-002 | CRS metadata model | Store horizontal CRS, datum/frame, epoch, units, vertical datum/geoid, grid/ground state. | Unknown metadata remains unknown; system does not silently label coordinates as WGS84 or State Plane. |
| V9-P3-003 | Transformation service | Create shared coordinate transform interface with provenance. | Transforms record source/target definitions, parameters/library version and produce derived coordinates without changing source values. |
| V9-P3-004 | CRS conflict QA | Detect incompatible or incomplete CRS metadata. | Unsafe operations stop or require explicit review and produce a structured CRS error/finding. |

## Phase 4 - COGO Core

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P4-001 | Bearing/DMS engine | Move and harden bearing, azimuth and DMS logic. | Boundary-value tests cover quadrants, 0/90/180/270, DMS carry/rounding, invalid minutes/seconds. |
| V9-P4-002 | Forward/inverse engine | Implement tested coordinate forward and inverse calculations. | Results match independent known-good fixtures within documented tolerances. |
| V9-P4-003 | Line/intersection/offset primitives | Implement reusable line definitions, intersections and offsets. | Parallel/near-parallel/degenerate cases return deterministic errors instead of unstable geometry. |
| V9-P4-004 | Curve engine | Implement circular-curve relationships and tangent/chord geometry. | Radius/delta/arc/chord fixtures agree with independent calculations; inconsistent redundant inputs produce review findings. |
| V9-P4-005 | Area/closure engine | Implement area, perimeter, closing vector and relative precision. | Closure reporting never mutates source calls; known fixtures reproduce verified values. |
| V9-P4-006 | COGO test library | Create reusable golden survey math test suite. | Tests run without UI and become mandatory CI gates. |

## Phase 5 - Application Shell and Project Workspace

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P5-001 | Project Home | Create new/open/recent project experience and project health summary. | User can create/open/reopen projects and see module status/warnings without entering FieldBook first. |
| V9-P5-002 | Module navigation | Implement stable navigation for Data, Field, Control, COGO, Boundary, Topo, Utilities, GIS/CAD, QA, Reports, Tools. | Navigation does not duplicate project state; module switching preserves active project context. |
| V9-P5-003 | Shared data tree | Provide project-level source/entity tree and selection context. | Selecting a canonical entity can be inspected by multiple modules without copied records. |
| V9-P5-004 | Shared properties/review panel | Standardize entity details, provenance, review state, QA findings and revision information. | At least point/source/fieldbook/boundary prototype entities render from the same metadata framework. |
| V9-P5-005 | Responsive desktop layout | Support common Windows resolutions/scaling with no clipped critical controls. | QA passes agreed desktop widths and Windows DPI/scaling tests. |

## Phase 6 - FieldBook Migration

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P6-001 | Extract FieldBook services from v8 UI coupling | Move parsing, pairing, status, evidence and export logic behind v9 module/service interfaces. | FieldBook automated tests run against services without launching legacy UI shell. |
| V9-P6-002 | Migrate v8 project data | Build import/migration path from supported v8 projects/settings into v9 canonical project model. | All migration fixtures preserve source files, point IDs, reviewed edits, profiles and relevant project state. |
| V9-P6-003 | Integrate FieldBook UI | Expose functionality under Field → FieldBook using the v9 project context. | A migrated project can be analyzed, reviewed, saved, reopened and exported in v9. |
| V9-P6-004 | Preserve compatibility path | Maintain ability to open/import legacy .fbs or equivalent supported v8 package for a defined support window. | Unsupported legacy versions fail with a clear message and recovery guidance, not silent data loss. |
| V9-P6-005 | Regression comparison | Compare v8.1.22 and v9 outputs on known fixtures. | Any intentional differences are documented; unintentional numeric/data regressions block release. |

## Phase 7 - Import / Export Framework

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P7-001 | Common importer API | Create shared importer contract for source registration, schema mapping, CRS/units, warnings and provenance. | At least CSV/PNEZD and existing FieldBook source types use the common contract. |
| V9-P7-002 | Spatial format adapters | Integrate GeoJSON, GPKG, SHP, KML/KMZ and DXF according to capability matrix. | Round-trip tests verify supported schema/geometry behavior; unsupported features are reported explicitly. |
| V9-P7-003 | Optional conversion bridges | Retain optional Global Mapper/native bridges without making core workflows depend on them. | Application works without bridge installed; bridge availability is detected and logged. |
| V9-P7-004 | Export history | Record output file, checksum, module, project revision and timestamp. | Each generated deliverable can be traced to the producing project revision. |
| V9-P7-005 | Duplicate-source protection | Hash imported files and detect identical content. | Duplicate import does not silently create duplicate observations/entities. |

## Phase 8 - Revision, Audit, QA, and Logging

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P8-001 | Revision service | Implement immutable revision records and parent relationships. | Editing derived data creates new revision; rollback creates a new revision rather than deleting history. |
| V9-P8-002 | Review states | Implement Unreviewed/Reviewed/Approved/Superseded state model. | State transitions are logged and derived AI/automatic output cannot silently appear Approved. |
| V9-P8-003 | Common QA finding model | Implement code/severity/module/entity/evidence/status/resolution. | Findings from CRS, FieldBook and Boundary prototypes appear in one project QA view. |
| V9-P8-004 | Structured logging | Implement category, timestamp, operation ID, project ID where safe, severity and error code. | A single failed import/update/calculation can be traced end-to-end from logs. |
| V9-P8-005 | Error-code catalog | Establish APP/PROJECT/UPDATE/FIELD/BOUNDARY/COGO/CONTROL/CRS/IMPORT/EXPORT/AI/REPORT namespaces. | User-facing failures include actionable codes that map to structured logs. |

## Phase 9 - Developer / Beta / Production Platform

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P9-001 | Environment manager | Implement explicit Development, Beta, Production runtime modes. | Environment is visible, logged, and controls update channel/endpoints/diagnostics as designed. |
| V9-P9-002 | Feature flags | Implement named feature flags with environment/default rules. | Experimental modules can be enabled for testers without separate code branches. |
| V9-P9-003 | Branding manager | Create data-driven branding profiles with preview. | Logo/theme/report presentation changes without modifying core code; product ownership identity remains distinct. |
| V9-P9-004 | Configuration isolation | Separate environment-specific settings/logs/cache/test resources from Production where practical. | Developer testing cannot silently replace Production configuration or publish to Stable endpoints. |
| V9-P9-005 | Demo profile indicator | Show clear banner/status for client demo profiles. | Screenshots and reports can identify demo context without implying client ownership. |

## Phase 10 - Feedback and Support Infrastructure

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P10-001 | Extend feedback schema | Add product/build/environment/channel/module/branding/error metadata. | New v9 submission reaches Intake with required diagnostic metadata. |
| V9-P10-002 | Preserve v8 intake compatibility | Keep endpoint able to accept supported FieldBook Sync v8 reports. | v8.1.22 test report and v9 report both arrive without corrupting schema. |
| V9-P10-003 | Branch wizard by request type | Use bug-oriented vs feature-oriented questions. | Bug request captures repro/expected/actual; feature request captures goal/current workflow/ideal workflow/module. |
| V9-P10-004 | Diagnostic support package | Bundle selected logs/build metadata with explicit user opt-in and exclusion of survey data by default. | Package contains diagnostics only unless user explicitly attaches project evidence. |
| V9-P10-005 | Backlog linkage | Link Intake ID to official development item ID without editing original raw submission. | Original request remains preserved and development status can be tracked independently. |

## Phase 11 - Boundary Seed Integration

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P11-001 | Extract Metes & Bounds v17 geometry/parser logic | Separate parsing/COGO logic from standalone HTML UI and cover with tests. | Known v17 deed fixtures reproduce equivalent calls/geometry or documented corrections. |
| V9-P11-002 | Replace Force Close with closure-vector workflow | Remove manufactured source closing call from professional workflow. | Closure vector can be displayed/exported without modifying record calls. |
| V9-P11-003 | Boundary source provenance | Store deed source text/page/candidate/confidence/review link to each interpreted call. | Every derived call can be traced to source evidence and review state. |
| V9-P11-004 | Cadastral adapter interface | Define adapter contract for Metes & Bounds, Texas, Subdivision, PLSS, ROW/Easement. | Adding a new adapter does not require changing shared COGO math. |
| V9-P11-005 | Multi-tract project integration | Represent subject/adjoining/reference tracts as canonical project entities. | Multiple tracts can display together while retaining separate source/revision histories. |

## Phase 12 - Migration and Recovery Validation

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P12-001 | Batch migration tests | Run all v8 fixtures through v9 migration repeatedly. | Migration is deterministic; source hashes/IDs and expected state survive. |
| V9-P12-002 | Failure injection | Test interrupted migration, disk/write error, malformed project, missing source and incompatible schema. | Original project remains recoverable and user receives actionable error. |
| V9-P12-003 | Backup/restore drills | Verify automated backup and manual restore scenarios. | Tester can restore last known-good project from UI/documented workflow. |
| V9-P12-004 | Downgrade behavior | Define what happens if v9 project is opened by v8 or older v9 build. | Old builds cannot silently corrupt newer project data; compatibility message is explicit. |

## Phase 13 - Beta Validation

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P13-001 | Internal beta deployment | Publish v9 Beta through beta channel to CP/Ron test systems. | Installer/update works and environment is visibly Beta. |
| V9-P13-002 | Real workflow testing | Run actual-shaped FieldBook and Boundary workflows plus imports/exports. | All blocking defects are logged through feedback system and triaged. |
| V9-P13-003 | Performance and memory check | Test large field books, many points, multiple tracts/sources and long sessions. | No known unbounded memory growth, UI deadlock, or unacceptable startup/save regression. |
| V9-P13-004 | DPI/resolution/accessibility pass | Test common display scaling, keyboard operation and readable status/error states. | Critical controls remain usable and error/warning states are discernible. |

## Phase 14 - Release Candidate

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P14-001 | Feature freeze | Stop feature additions; only defect, migration, packaging and documentation changes. | RC branch/build contains no unapproved scope expansion. |
| V9-P14-002 | Full regression suite | Run unit, integration, golden survey math, migration, import/export and updater tests. | All release-blocking tests pass; waivers require documented decision. |
| V9-P14-003 | Installer/update validation | Test clean install, v8→v9 upgrade, v9 RC patch update, uninstall/reinstall and rollback/recovery behavior. | No manual file copying required; updater verifies payload and relaunches correctly. |
| V9-P14-004 | Release documentation | Finalize migration notes, known issues, privacy/diagnostic behavior, module status and release notes. | Documentation accurately distinguishes foundation/beta/unfinished features. |

## Phase 15 - v9.0.0 Production Release

| Task ID | Work package | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| V9-P15-001 | Publish Stable | Publish signed/verified production installer and update manifest through Stable channel. | Public asset, hash, manifest and version all match verified release candidate. |
| V9-P15-002 | Verify production telemetry/feedback path | Submit controlled production feedback and inspect logs/Intake. | Report identifies v9.0.0, Production, Stable and correct module/profile metadata. |
| V9-P15-003 | Migration smoke test from final v8 | Perform one final real upgrade from v8.1.22 to production v9.0.0. | Project migration, app launch, FieldBook workflow and updater history all succeed. |
| V9-P15-004 | Begin stabilization window | Freeze major features immediately after release and triage production defects. | 9.0.x backlog is prioritized by data-loss/migration/crash/math correctness first. |

# 15. v9.0.0 Production Release Gates

| Gate | Required condition |
| --- | --- |
| Data integrity | No known defect that silently loses, overwrites, or misidentifies source survey evidence. |
| Migration | All supported v8 fixtures migrate with verified source and review data preservation. |
| COGO correctness | Golden-result COGO tests pass within documented tolerances. |
| CRS safety | Unknown/incompatible CRS metadata is not silently transformed or relabeled. |
| FieldBook regression | Critical v8.1.22 workflows remain functional or have documented replacement behavior. |
| Environment isolation | Production build exposes no unrestricted Developer controls and uses Stable endpoints/channel. |
| Updater | v8.1.22 → v9.0.0 and v9 RC → later build updater paths are proven. |
| Recovery | Crash/failed migration/backups have tested recovery path. |
| Feedback | Production feedback reaches Intake with v9 diagnostic metadata and no automatic survey data upload. |
| Windows validation | Clean install, update, app launch, save/reopen, and uninstall verified on real Windows systems. |
| Known issues | Any nonblocking known issue is documented with workaround/risk. |

# 16. Immediate Post-Release Stabilization

The first releases after 9.0.0 should be stabilization releases, not another platform rewrite. 9.0.x prioritizes data safety and operational defects before new modules.

Data loss, corruption, or migration failures - highest priority.

Incorrect survey math or coordinate-system handling - highest priority.

Crash/deadlock/startup/update failures - high priority.

Import/export schema loss or wrong units/CRS - high priority.

FieldBook regressions - high priority.

Usability, theme, branding, and cosmetic issues - normal priority unless blocking.

New feature requests - triaged for 9.1+ unless they are essential foundation corrections.

# 17. Post-v9 Feature Roadmap

| Target | Primary scope |
| --- | --- |
| 9.1 - Boundary + COGO | Professional deed workspace, closure-vector QC, monuments, adjoining records, record-vs-survey comparison, Texas cadastral framework, subdivision/lot-block, PLSS framework, ROW/easement descriptions. |
| 9.2 - Control + Traverse + Leveling | Control-point workflows, GNSS/OPUS/VRS provenance, averaging, closed/constrained traverse, closure reports, approved adjustment methods, three-wire/differential leveling, loop QC, audit history. |
| 9.3 - Geodesy / Project Ground Systems | Multi-zone project systems, grid-to-ground, combined factors, localization, vertical systems, geoid metadata, distortion visualization and transformation reports. |
| 9.4 - Topo / Surface | Feature coding, breaklines, TIN, contours, profiles, cross sections, slope, cut/fill, elevation QC and field-to-finish. |
| 9.5 - Utilities / Sewer Expansion | Structures, pipes, inverts, grades, photos, GIS comparison, CNA/CNL, KMZ completion maps, field-book annotations and crew outstanding-work packages. |
| 9.6 - Field / Crew Prep | Stakeout packages, point-range allocation, alignments, station-offset, cut/fill, KMZ/PDF crew packages, collector exports and cloud synchronization. |
| 9.7 - Reports / Deliverables | Survey/control/boundary reports, annotated field books, exhibits, map books, legal-description drafts, revision summaries and signature/seal review areas. |
| 9.8+ - Specialized capabilities | Point clouds, LAS/LAZ, drone handoff, advanced PLSS/historic cadastral systems, condominiums/vertical rights, railroad workflows, collaboration/cloud projects, more vendor integrations, plugin SDK. |

# 18. Permanent Development Workflow

All future work should move through the same controlled lifecycle:

Submission → Intake → Triage → Backlog → Specification → Development → Automated QA → Survey Validation → Beta → Approval → Stable Release → Monitor

| Stage | Rule |
| --- | --- |
| Submission | Preserve the original request exactly as submitted. |
| Triage | Classify module, severity/priority, duplicate/related work, needed information and risk. |
| Backlog | Create stable development ID and target release; link original Intake ID. |
| Specification | Define inputs, outputs, units, CRS assumptions, validation, errors, provenance, UI, tests and migration impact. |
| Development | Implement behind feature flag when incomplete; do not bypass shared services. |
| Automated QA | Unit/integration/regression tests plus survey golden-result tests where applicable. |
| Survey validation | Compare against independent known-good calculations/workflows and real-shaped examples. |
| Beta | Selected testers use Beta channel; feedback is captured with build/environment metadata. |
| Approval | Feature meets Definition of Done and release criteria. |
| Stable | Publish through verified updater/release process. |
| Monitor | Review logs, feedback, regressions and field experience; create patch or next-feature backlog items. |

# 19. Definition of Done for Every Feature

Functional requirements and user workflow are documented.

Input/output data model is defined and uses canonical project entities where appropriate.

Units and CRS assumptions are explicit and tested.

Original source evidence is preserved; derived data has provenance.

Validation and failure behavior are defined; no silent correction of professional survey decisions.

Error codes and structured logging are implemented for meaningful failures.

Automated tests exist, including numeric golden-result tests where survey math is involved.

Import/export and schema effects are tested where applicable.

Migration/backward-compatibility impact is reviewed.

Feature flag/environment behavior is defined.

Feedback metadata identifies the module/feature when possible.

User-facing documentation/release notes are updated.

Beta validation completed for significant features.

No unresolved release-blocking defect remains.

# 20. Initial Risk Register

| ID | Risk | Severity | Failure mode | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Scope creep | High | Trying to finish every survey module before v9.0. | Enforce foundation scope and move mature features to 9.1+. |
| R2 | Migration data loss | Critical | Legacy FieldBook projects/settings fail or partially migrate. | Fixtures, pre-migration backup, deterministic migrations, failure injection. |
| R3 | Duplicated data models | High | Modules create separate point/control/source copies. | Canonical entities and module service contracts. |
| R4 | Hidden survey corrections | Critical | Automation changes evidence or record geometry silently. | Immutable source rule, provenance, review states, QA findings. |
| R5 | CRS/unit ambiguity | Critical | Wrong coordinates due to guessed units/datum/frame/grid-ground status. | First-class CRS/units metadata; stop/review on missing incompatibilities. |
| R6 | Developer/production crossover | High | Test endpoints/settings/releases affect Production. | Environment isolation, visual indicators, channel enforcement. |
| R7 | Branding confusion | Medium | Client demo theme appears to imply product ownership. | Separate product identity and client branding; show Demo Profile indicator. |
| R8 | UI-driven math | High | Survey calculations become duplicated and untestable inside screens. | Shared engine rule and service-level tests. |
| R9 | Updater regression | High | Major rename/restructure breaks update path. | Keep updater architecture stable, test v8→v9 and v9 patch before Stable. |
| R10 | Over-engineering | Medium | Framework work delays useful workflows indefinitely. | Modular monolith, implement only needed extension points, vertical feature releases after foundation. |

# 21. Decisions Locked for v9 Planning

| Decision | Locked direction |
| --- | --- |
| D-001 | v8.1.22 is the final known-good standalone v8 baseline for migration testing. |
| D-002 | Permanent product name remains TBD; architecture/IDs should not require another code rewrite when branding is chosen. |
| D-003 | FieldBook becomes a module inside the full platform rather than the whole product. |
| D-004 | Metes & Bounds Plotter v17 is a seed for Boundary; useful logic will be extracted, tested, and integrated rather than simply embedded as-is. |
| D-005 | The professional Boundary workflow will show closure error/vector without forcing source record geometry closed. |
| D-006 | Initial cadastral adapter targets: Metes & Bounds, Texas Cadastral, Subdivision/Lot & Block, PLSS, and ROW/Easement. |
| D-007 | Environment and branding are separate concepts: Development/Beta/Production behavior is independent from client/demo branding profiles. |
| D-008 | The existing feedback/Intake system is retained and expanded rather than replaced. |
| D-009 | Core application remains offline-first and project-centered. |
| D-010 | Major post-v9 features ship as 9.x minor releases; patch versions are primarily stabilization/bug-fix releases. |

# 22. First Actions to Begin Development

Create the v9 repository/branch structure while preserving the v8.1.22 baseline and release artifacts.

Create the v8 migration fixture set before changing the legacy data model.

Write the initial architecture decision records for project store, canonical entity IDs, configuration hierarchy, environment isolation, and COGO/CRS service boundaries.

Implement the project database/schema version and source registry before migrating FieldBook screens.

Begin extracting COGO and deed-parser logic from Metes & Bounds Plotter v17 into testable standalone services.

Build the v9 shell only after the project model/service contracts are stable enough to prevent UI-driven architecture.

Upgrade the feedback schema early so all v9 development builds identify environment/module/build automatically.

Publish the first Developer build only after project create/open/save, environment identity, logging, and crash-safe persistence are working.

Recommended first milestone The first runnable v9 Developer build should not try to look finished. It should prove the platform foundation: create/open a project, store canonical sources/points, show environment/build identity, switch between empty module shells, write structured logs, and safely save/reopen without data loss.

# 23. Plan Approval / Change Control

This specification should be treated as the v9 blueprint. Scope changes that materially alter the project model, CRS/units framework, provenance rules, environment model, updater/release architecture, or module boundaries should be recorded as explicit architecture decisions rather than introduced silently during feature work.

| Role | Approval / Notes |
| --- | --- |
| CP | ______________________________________________ |
| Ron | ______________________________________________ |
| Product name decision | ______________________________________________ |
| Date | ______________________________________________ |